# Project Planning Template

HotelPro | Agile Scrum Framework

# 1. Methodology

Project planning follows an Agile Scrum framework with two-week sprint iterations.

# 2. Work Breakdown Structure (WBS) & Timeline

| Milestone / Sprint | Scope of Work | Deliverables | Status |
| --- | --- | --- | --- |
| Sprint 1: Architecture & Data Modeling | Mongoose schema design (User, Room, Booking, Card); monorepo project structure setup. | Schema definitions, seed scripts, local verification. | Completed |
| Sprint 2: Server API & Middleware | RESTful endpoints (/api/users, /api/rooms, /api/bookings); JWT authentication and password hashing. | Postman test suites, protected routing middleware. | Completed |
| Sprint 3: Client Experience & UI | React 18 SPA using Vite; Material UI and Bootstrap layout integration; date picker logic. | Dynamic room catalog, hero carousel, responsive modals. | Completed |
| Sprint 4: Admin Console & Integration | Tabbed AdminHome console; KPI aggregate cards; booking cancellation flow. | Full client-to-server integration, dynamic role guards. | Completed |
| Sprint 5: Production Deployment & QA | Atlas cluster setup, Render backend, Vercel deployment, SPA rewrite handling. | Live production links, verified database persistence. | Completed |

# 3. Risk Management Plan

| Identified Risk | Severity | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Remote database outage during evaluation | Critical | Low | Embedded mongodb-memory-server auto-boot fallback in db.js. |
| CORS preflight rejection on Vercel | High | Medium | Dynamic regex origin validation supporting production .vercel.app domains. |
| SPA 404 on browser refresh | Medium | High | Root vercel.json rewrite routes requests to /index.html. |
| Secret leakage on public GitHub | Critical | Medium | .gitignore shields .env* files; publish a sanitized .env.example. |

# 4. Sprint Deliverable Summary

The supplied project plan marks all five sprints as completed. The deployment and QA sprint includes the stated live deployment links and database-persistence verification as deliverables.